Veltro

Rust-Powered Dart Code Generator

Project Plan v1.0  ·  2026

"Add @Data(), run one command. Your .g.dart file appears in 50ms."

Internal document · Do not distribute

# 1. Background & Objectives

## 1.1 The Problem

In large Flutter/Dart projects, build_runner is painfully slow — often 8 to 30 seconds per run — because it depends on the Dart Analyzer and the Dart VM to construct a full dependency graph. Dart Macros, once touted as the official replacement, were officially cancelled by Google.

The real-world impact on development teams:

- Watch mode lags heavily — developers wait, flow state breaks

- CI/CD pipelines slow down because build_runner must re-run on every build

- No officially supported replacement exists from Google

## 1.2 The Solution

Build a standalone CLI tool in Rust that scans Dart source code and generates .g.dart files, replacing build_runner for the most commonly used annotations: fromJson, toJson, copyWith, ==, and hashCode.

Positioning: This is not a full build_runner replacement. It replaces only the slowest part — Data Class code generation — with a tool that is 100x faster.

## 1.3 Measurable Goals

| Metric | Today (build_runner) | Target (veltro) |
| --- | --- | --- |
| Initial build time (30 files) | ~8 seconds | < 200ms |
| Re-gen time for 1 file (watch) | ~3-5 seconds | < 50ms |
| Setup time for a new developer | ~5 minutes | < 30 seconds (binary download) |
| Commands to get started | 4 commands | 1 command |

# 2. Technical Architecture

## 2.1 Pipeline Model

The tool operates as a linear data pipeline. Data flows in one direction through 7 discrete stages:

| Stage | Module | Input | Output |
| --- | --- | --- | --- |
| 1 | Scanner | lib/ directory | Vec<PathBuf> — list of .dart files |
| 2 | Parser | Raw .dart file | Raw AST (tree-sitter) |
| 3 | Analyzer | Raw AST | DataClassIR — pure Rust struct |
| 4 | Resolver Pass 1 | All IR | TypeRegistry — name to kind map |
| 5 | Resolver Pass 2 | IR + TypeRegistry | Enriched IR with resolved types |
| 6 | Generator | Enriched IR | Dart code as String |
| 7 | Writer | String + existing file | .g.dart file (only written if hash changed) |

## 2.2 Intermediate Representation (IR)

The entire pipeline shares a single IR — a pure Rust struct with no tree-sitter dependency. This allows unit-testing the Generator without any real Dart files.

struct DataClassIR {

name: String,

generics: Vec<String>,          // e.g. ["T", "U"]

fields: Vec<FieldIR>,

source_file: PathBuf,

}

struct FieldIR {

name: String,

type_name: String,

is_required: bool,

is_nullable: bool,

resolved_kind: TypeKind,        // populated after Pass 2

}

enum TypeKind { DataClass, Enum, External }

## 2.3 Two-Pass Type Resolution

tree-sitter understands syntax only — it cannot tell whether Product is a class or an enum. The two-pass approach solves this cleanly:

- Pass 1 — Collection: Scan all of lib/ in parallel using rayon. Build a TypeRegistry (HashMap<String, TypeKind>). Dart enums declare with the enum keyword, so tree-sitter detects them directly — no annotation needed for local enums.

- Pass 2 — Resolution: For each field, look up its type in the TypeRegistry. Generate the correct fromJson call: DataClass gets .fromJson(), Enum gets .values.byName(). Pass 2 is also parallel because the registry is read-only — no locks.

## 2.4 Watch Mode Architecture

| Layer | Library | Responsibility |
| --- | --- | --- |
| OS Event Listener | notify (Rust) | Captures file change events at OS level via inotify/FSEvents — no polling |
| Debouncer | notify built-in | Batches rapid Ctrl+S events within a 100ms window to avoid redundant runs |
| Channel | crossbeam-channel | Thread-safe queue connecting the listener to the worker pool |
| Worker Pool | rayon ThreadPool | N threads process changed files in parallel |
| Hash Check | xxhash-rust (xxh3) | Compares in-memory hash vs disk — only writes file if content actually changed |
| Hash Cache | DashMap<PathBuf, u64> | Concurrent HashMap, populated during initial build and updated incrementally |

# 3. API Surface — The Contract with Users

## 3.1 CLI Commands

Hard rule: Exactly 3 commands. No additional commands in v1.0.

veltro build       # Run once, print results, exit

veltro watch       # Run continuously, listen for file changes

veltro clean       # Delete all .g.dart files under lib/

## 3.2 Annotations

| Annotation | When to use | v1.0 |
| --- | --- | --- |
| @Data() | Mark a class for code generation | Yes |
| @IsEnum() | Mark an enum from an external package (tree-sitter cannot see it) | Yes |
| @JsonKey(name: ...) | Use a custom JSON key different from the field name | No — Backlog |
| @Default(...) | Provide a default value for a field | No — Backlog |

## 3.3 What @Data() Generates

| Generated output | v1.0 | Notes |
| --- | --- | --- |
| _ClassName implementation class | v1.0 | The concrete class that holds all logic |
| fromJson() / toJson() | v1.0 | Supports nested objects and basic generics |
| copyWith() | v1.0 | Shallow copy only — no deep copy of nested objects |
| == and hashCode | v1.0 | Uses all fields |
| toString() | v1.0 | Format: ClassName(field1: value1, ...) |
| Union types / sealed classes | v2.0+ | Requires careful syntax design |
| when() / map() callbacks | v2.0+ | Depends on union type support |
| Deep copyWith for nested objects | v2.0+ | Requires API design first |

## 3.4 File Conventions — Fixed, No Configuration

| Convention | Fixed value |
| --- | --- |
| Scan directory | lib/ (relative from project root) |
| Output file location | {filename}.g.dart — same directory as the source file |
| Annotation import | package:veltro/veltro.dart |
| part directive | Must include part '{filename}.g.dart'; — missing triggers a warning, not an error |
| Generic callback naming | fromJsonT for generic T, fromJsonU for generic U |

# 4. v1.0 Scope — Hard Boundaries

Core principle: If a feature does not reduce milliseconds or does not help a user run their first command — it does not belong in v1.0.

## 4.1 Definition of Done

v1.0 is complete when and only when a Flutter developer who has never seen this tool can complete all 5 steps below:

- Download the binary (no Rust installation required)

- Add @Data() to one class

- Run: veltro build

- Receive a valid .g.dart file in under 200ms

- Run: flutter analyze — zero errors

There is no step 6. If you are coding something that falls outside these 5 steps — stop.

## 4.2 Backlog — Good Ideas, Not Now

When you are coding and think of anything below — write it in BACKLOG.md and close the tab.

| Feature | Why not now | Target |
| --- | --- | --- |
| VS Code Extension | Binary must be stable first | v2.0+ |
| Config file (veltro.yaml) | Hard conventions enable zero learning curve | v2.0+ |
| --exclude flag | Scope creep — 95% of projects do not need it | Backlog |
| Plugin system | Need to understand real use cases before designing the API | Backlog |
| Windows binary | Prioritise Mac/Linux first for Flutter dev audience | v1.1 |
| veltro upgrade (self-update) | GitHub Releases is sufficient at this stage | v1.1 |
| Incremental build cache | Complex — needs real benchmarks to justify | v2.0+ |
| Union types / sealed classes | Requires careful syntax design | v2.0+ |
| @JsonKey custom key support | Requires deeper tree-sitter queries | v1.5 |
| Default field values | Complex edge cases | v1.5 |

# 5. Implementation Roadmap

## 5.1 File Creation Order

This order is mandatory — do not skip ahead. Each step depends on the previous one.

| # | File to create | Why this order |
| --- | --- | --- |
| 1 | src/ir.rs | IR structs — the foundation of everything. Done when it compiles. |
| 2 | src/registry.rs | TypeRegistry struct — no logic yet, just type definitions |
| 3 | src/cli.rs | 3 commands with clap derive — define the surface before implementing it |
| 4 | src/main.rs | Match commands, stub everything out — project compiles but does nothing |
| 5 | src/pipeline/scanner.rs | walkdir + rayon → Vec<PathBuf> |
| 6 | src/pipeline/parser.rs | tree-sitter → raw AST, tested against one simple Dart file |
| 7 | src/pipeline/analyzer.rs | AST → DataClassIR |
| 8 | src/pipeline/resolver.rs | IR + Registry → enriched IR, Two-Pass logic |
| 9 | src/pipeline/generator.rs | IR → Dart code string — UNIT TESTS live here, no real files needed |
| 10 | src/pipeline/mod.rs | Orchestrator — wire everything together, run end-to-end |
| 11 | src/writer.rs | Hash check + write file — test by saving twice, second write is a no-op |
| 12 | src/watcher.rs | Watch mode — last because it depends on everything above |

## 5.2 Phases

| Phase 1: Proof of Concept [First milestone] |  |  |  |
| --- | --- | --- | --- |
| Goal | Tasks | Done when... | Notes |
| Read one Dart file | Set up Rust CLI Install tree-sitter-dart Write tree-sitter query for factory constructor | Terminal prints: id: String, name: String | No file writing yet |
| IR working | Implement src/ir.rs analyzer.rs converts AST to IR | DataClassIR has all fields, compiler is happy | No resolver yet |

| Phase 2: Generator + Binary [First deliverable] |  |  |  |
| --- | --- | --- | --- |
| Goal | Tasks | Done when... | Notes |
| Generate .g.dart file | Implement generator.rs Implement writer.rs Test with a simple Dart file | flutter analyze reports zero errors on generated file | No watch mode yet |
| Working binary | Set up GitHub Actions matrix build Mac (x86 + ARM) + Linux Test download and run | Download binary, run veltro build on a real Flutter project | Windows in next phase |

| Phase 3: Watch Mode [Core UX] |  |  |  |
| --- | --- | --- | --- |
| Goal | Tasks | Done when... | Notes |
| Basic watch | Integrate notify Debounce 100ms Channel + worker pool | Save file → .g.dart updates in < 100ms | No hash check yet |
| Hash optimisation | Implement xxhash check DashMap cache Test: save twice, second save writes nothing | IDE does not flicker from phantom file updates |  |
| Orphaned file cleanup | Listen for Remove + Rename events Delete corresponding .g.dart | Rename a.dart to b.dart — a.g.dart is automatically deleted |  |

| Phase 4: Advanced Types [Completeness] |  |  |  |
| --- | --- | --- | --- |
| Goal | Tasks | Done when... | Notes |
| Basic generics | Detect generic params in IR Generate fromJsonT callback Test: User<T>, Response<T> | User<Product>.fromJson() compiles and behaves correctly | Single generic param only |
| Nested objects | Complete Two-Pass Resolver TypeRegistry distinguishes Class vs Enum | User with a Product field — Product.fromJson() is called correctly |  |

| Phase 5: Distribution [Release] |  |  |  |
| --- | --- | --- | --- |
| Goal | Tasks | Done when... | Notes |
| Dart package | Create dart_package/ Export only @Data() and @IsEnum() Auto-fetch binary script | dart pub add veltro and it works immediately |  |
| pub.dev publish | Write README, CHANGELOG pub publish Test on a real project from scratch | pub.dev listing is live, install works |  |

# 6. Known Risks & Mitigations

## 6.1 Risks with Solutions Ready

| Risk | Solution | Phase |
| --- | --- | --- |
| Type resolution: tree-sitter cannot distinguish class from enum | Two-Pass Architecture + TypeRegistry. Local enums auto-detected via the enum keyword. | Phase 4 |
| Orphaned files: renaming a source file leaves its .g.dart behind | Watch mode listens for Remove and Rename events and deletes the corresponding .g.dart | Phase 3 |
| IDE flickers because files update too frequently | Content hashing (xxh3): write to disk only if file content has actually changed | Phase 3 |
| Distribution: developers do not want to install Rust | Pre-built Mac/Linux binaries from Phase 2. Dart script auto-fetches the correct binary. | Phase 2 |
| Debounce: rapid Ctrl+S triggers multiple pipeline runs | 100ms debounce window batches events before triggering the pipeline | Phase 3 |

## 6.2 Open Risks

| Risk | Likelihood | Mitigation plan |
| --- | --- | --- |
| tree-sitter-dart is not fully stable with all Dart 3 syntax | Medium | v1.0 scope targets only factory constructors — the most stable grammar region. Monitor the tree-sitter-dart issue tracker. |
| @JsonKey and default values require complex AST queries | High | Not supported in v1.0 — already logged in Backlog. Clearly document the limitation. |
| Deeply nested generics (e.g. Map<String, List<T>>) are hard to parse | Medium | v1.0 supports only a single generic param. Nested generics go to Backlog. |

# 7. Terminal UX Specification

Design terminal output before coding to prevent log bloat later.

The benchmark line is in-product marketing. It must appear on every successful build run.

## 7.1 veltro build — Happy Path

Scanning...  found 34 files with @Data() in 12ms

Generating...

✓ user.g.dart

✓ product.g.dart

✓ order.g.dart

...  (31 more)

Done. 34 files · 47ms

(build_runner est. ~8s · 170x faster)

Rules: If more than 10 files, print only the first 3 plus ... (N more). build_runner estimate = file_count x 0.24s (hardcoded constant — comment it as a magic number in the source code).

## 7.2 All Terminal States

| State | Output | Exit code |
| --- | --- | --- |
| No @Data() found | Nothing to generate. Add @Data() to a class and re-run. | 0 |
| Parse error on one file | ✗ order.g.dart → Parse error at line 42 ¦ Done with errors. 33 ok · 1 failed | 1 |
| lib/ directory not found | Error: Cannot find 'lib/' directory. ¦ Run this command from your Flutter project root. | 1 |
| Watch — file changed | [14:23:01] user.dart changed → user.g.dart (12ms) | — |
| Watch — hash unchanged | (Silence — prints nothing) | — |
| Watch — Ctrl+C | ^C Stopped. | 0 |
| veltro clean | Deleted 34 .g.dart files. | 0 |
| clean — nothing to clean | Nothing to clean. | 0 |

# 8. Dependencies

## Cargo.toml

| Crate | Version | Purpose |
| --- | --- | --- |
| clap | 4 (derive) | CLI argument parsing and subcommand routing |
| walkdir | 2 | Recursive directory traversal |
| rayon | 1 | Parallel iterators for scanning and generation |
| tree-sitter | 0.22 | Parser runtime |
| tree-sitter-dart | 0.0.x | Dart grammar for tree-sitter |
| notify | 6 | OS-level file watcher (inotify on Linux, FSEvents on macOS) |
| crossbeam-channel | 0.5 | Thread-safe channel for the producer-consumer model |
| xxhash-rust | 0.8 (xxh3) | Extremely fast content hashing |
| dashmap | 5 | Concurrent HashMap for the in-memory hash cache |
| pretty_assertions | 1 (dev) | Readable diffs when asserting long Dart code strings in tests |

# 9. Codebase Structure

veltro/

├── Cargo.toml

├── Cargo.lock

├── src/

│   ├── main.rs              ← CLI entry point, argument parsing

│   ├── cli.rs               ← 3 command definitions (clap derive)

│   ├── ir.rs                ← DataClassIR, FieldIR, TypeKind

│   ├── registry.rs          ← TypeRegistry, Two-Pass logic

│   ├── writer.rs            ← Hash check + file write

│   ├── watcher.rs           ← notify + debounce + channel

│   └── pipeline/

│       ├── mod.rs           ← Orchestrator: wires all stages together

│       ├── scanner.rs       ← walkdir + rayon → Vec<PathBuf>

│       ├── parser.rs        ← tree-sitter → raw AST

│       ├── analyzer.rs      ← raw AST → DataClassIR

│       ├── resolver.rs      ← IR + TypeRegistry → enriched IR

│       └── generator.rs     ← enriched IR → Dart code string

├── testdata/

│   ├── simple.dart

│   ├── nested.dart

│   └── generic.dart

└── dart_package/

├── pubspec.yaml

├── lib/

│   └── veltro.dart    ← Exports only @Data() and @IsEnum()

└── bin/

└── veltro.dart    ← Binary fetch + exec script

Veltro Project Plan v1.0  ·  Internal Document  ·  March 2026